Anantha Lakshmi Institute of Technology and Sciences (ALITS)

Department of Data Science

Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau

Project Planning Phase — Sprint & Milestone Plan

Project Name: Housing Market Trends using Tableau

Team ID: ALITS-DS-2026-HousingMarketTrends

Academic Year: 2026

Project Planning Template

Team Details

| Field | Details |
| --- | --- |
| Team ID | ALITS-DS-2026-HousingMarketTrends |
| Team Leader | C Bhavani |
| Team Member 1 | Dinakar Akula |
| Team Member 2 | A Divet Kumar |
| Team Member 3 | Nagam Naga Swarna |
| Team Member 4 | Usha Sri Nama |

Sprint / Milestone Plan

| Sprint | Functional Requirement (Epic) | User Story | Story Points | Sprint Duration |
| --- | --- | --- | --- | --- |
| Sprint 1 | Data Preparation | Clean and transform raw housing data into Transformed_Housing_Data_2.csv | 5 | 1 Week |
| Sprint 1 | Data Import | Import dataset into Tableau Desktop and validate field types | 3 | 1 Week |
| Sprint 2 | KPI Dashboard (Sheet 1) | As a user I want summary KPI cards so I can see the market at a glance | 5 | 1 Week |
| Sprint 2 | Sale Price Distribution (Sheet 2) | As an analyst I want a price histogram so I can spot common ranges | 5 | 1 Week |
| Sprint 3 | House Age & Renovation (Sheet 3) | As a buyer I want to see renovation status by house age | 5 | 1 Week |
| Sprint 3 | Feature Comparison (Sheet 4) | As an analyst I want bedroom/bathroom/floor comparisons by house age | 5 | 1 Week |
| Sprint 4 | Dashboard Assembly | Combine all sheets into Dashboard 1 with shared filters | 5 | 1 Week |
| Sprint 4 | Storyboard (Story 1) | Create a guided 5-point story for presentation | 3 | 1 Week |
| Sprint 5 | Testing & Documentation | Validate dashboard accuracy and complete project documentation | 5 | 1 Week |
| Sprint 5 | Publishing & Submission | Publish to Tableau Public, push to GitHub, prepare final submission | 3 | 1 Week |

Milestones

| Milestone | Target Week |
| --- | --- |
| Problem statement, empathy map & brainstorming finalized | Week 1 |
| Requirement analysis & technology stack finalized | Week 1 |
| Dataset cleaned and imported into Tableau | Week 2 |
| All four worksheets (Sheet 1–4) completed | Week 3 |
| Dashboard 1 assembled and tested | Week 4 |
| Storyboard (Story 1) completed | Week 4 |
| Full documentation, PPT, and final submission ready | Week 5 |